MicroDataCenter Platform

Technical Implementation Roadmap
PDM Observability · MeshCentral · NetFlow

Audience: Backend & frontend engineers on the MDC platform
Status: Draft v1

# 1. Purpose & Scope

This document is an implementation-oriented roadmap for three new capabilities on the MDC platform: PDM-sourced observability, MeshCentral remote connectivity, and tiered distributed NetFlow. It is written for engineers who will write the code. It is not a commercial proposal.

Each integration is described with:

a concrete target folder layout inside the three existing repositories,

the C# types, interfaces and background services to add to MicroDataCenter-WebAPI,

the EF Core entities and migrations required,

the HTTP / OData endpoint contracts exposed to the two Next.js frontends,

the frontend route and component additions,

the testing strategy needed before the slice can be considered done.

# 2. Existing Codebase Baseline

The three repositories the work lands in:

| Repo | Stack | Relevant existing surfaces |
| --- | --- | --- |
| MDC-web-dashboard | Next.js 14 / React 18, MSAL, Zustand, React Query, Tailwind | src/app/ (routes), src/lib/mdc, src/lib/bridge, src/lib/api, src/stores, src/types |
| MDC-admin-frontend | Next.js 14 / React 18, MSAL, Zustand, React Query, Tailwind | src/app/admin, src/lib/mdc, src/lib/api, src/stores, src/types |
| MicroDataCenter-WebAPI | .NET 10, C#, Controllers + OData, EF Core 10, JWT Bearer + API Key | MDC.Api/Controllers, MDC.Core/Services/Providers/{PVEClient,ZeroTier,MDCDatabase,MDCEndpoint,DatacenterFactory}, MDC.Core/Models, MDC.Shared |

All three integrations add new provider modules under MDC.Core/Services/Providers/ without modifying the existing OData contracts, the WebSocket VNC relay, or the Entra ID authentication path.

# 3. System Overview

Figure 1 — Current platform with planned additions (green boxes).

Three external dependencies are introduced: a self-hosted Proxmox Datacenter Manager, a self-hosted MeshCentral server, and the NetFlow ingest path. All three are reached only by the backend; browsers never talk to them directly.

# 4. Repository Impact Map

| Repository | New directories / files (abridged) |
| --- | --- |
| MicroDataCenter-WebAPI | MDC.Core/Services/Providers/ProxmoxDatacenterManager/* MDC.Core/Services/Providers/MeshCentral/* MDC.Core/Services/Providers/NetFlow/* (central) MDC.EdgeCollector/* (new project for edge deployment) MDC.Core/Models/Observability/* MDC.Core/Models/Mesh/* MDC.Core/Models/NetFlow/* MDC.Core/Migrations/* (3 new migrations) MDC.Api/Controllers/ObservabilityController.cs MDC.Api/Controllers/MeshController.cs MDC.Api/Controllers/FlowsController.cs MDC.Api/Controllers/FlowExportersController.cs |
| MDC-web-dashboard | src/app/workspaces/[id]/network/* (NetFlow per-interface view) src/app/workspaces/[id]/vms/[vmid]/observability/* src/app/workspaces/[id]/vms/[vmid]/remote/* (MeshCentral launcher) src/lib/api/observability.ts, flows.ts, mesh.ts src/components/observability/*, network/*, mesh/* src/hooks/useObservability.ts, useFlows.ts, useRemoteSession.ts |
| MDC-admin-frontend | src/app/admin/observability/* (fleet/clusters/nodes/storage/events) src/app/admin/netflow/* (exporters, explorer, physical, per-VM) src/app/admin/mesh/* (device health, groups, audit) src/lib/api/{observability,flows,mesh}.ts src/components/{observability,netflow,mesh}/* |

# 5. Integration A — Proxmox Observability via PDM

## 5.1 Architecture

Figure 2 — PDM integration. MDC backend is a thin, tier-aware, cached adapter over PDM.

## 5.2 Backend Folder Layout

[tree] MDC.Core/Services/Providers/ProxmoxDatacenterManager/ ├── PdmClient.cs // typed REST wrapper ├── PdmClientOptions.cs // base URL, token, timeouts ├── PdmResourceResolver.cs // MDC ↔ PDM id mapping ├── PdmTelemetryCache.cs // short-TTL single-flight cache ├── PdmReconciliationService.cs // BackgroundService ├── PdmHealthCheck.cs ├── Dto/ │ ├── PdmCluster.cs / PdmNode.cs / PdmVm.cs │ └── PdmMetricsSample.cs └── Extensions/ └── ServiceCollectionExtensions.cs

## 5.3 Key Types (skeleton)

[csharp] public interface IPdmClient { Task<IReadOnlyList<PdmCluster>> ListClustersAsync(CancellationToken ct); Task<IReadOnlyList<PdmNode>> ListNodesAsync(string clusterId, CancellationToken ct); Task<IReadOnlyList<PdmVm>> ListVmsAsync(string clusterId, CancellationToken ct); Task<PdmMetricsSample> GetVmMetricsAsync(PdmVmRef vm, CancellationToken ct); Task<PdmMetricsSample> GetNodeMetricsAsync(PdmNodeRef node, CancellationToken ct); Task<IReadOnlyList<PdmEvent>> GetRecentEventsAsync(int take, CancellationToken ct); } public sealed class PdmTelemetryCache { // TTL: metrics 5s, inventory 60s, events 10s (all configurable). // Collapses concurrent identical requests into one upstream call (single-flight). public Task<T> GetOrFetchAsync<T>(string key, TimeSpan ttl, Func<Task<T>> loader); } public sealed class PdmResourceResolver { public Task<PdmVmRef?> ResolveVmAsync(Guid virtualMachineEntryId); public Task<Guid?> ResolveWorkspaceAsync(PdmVmRef vm); public Task ReconcileAsync(CancellationToken ct); }

## 5.4 EF Entity & Migration

[csharp] public sealed class PdmResourceLink // MDC.Core/Models/Observability { public Guid Id { get; set; } public Guid VirtualMachineEntryId { get; set; } public string PdmClusterId { get; set; } = default!; public string PdmNodeId { get; set; } = default!; public int PdmVmid { get; set; } public DateTime LastReconciledUtc{ get; set; } public bool IsStale { get; set; } } // Unique index on (PdmClusterId, PdmVmid). FK to VirtualMachineEntry. // Migration: AddPdmResourceLink_20260420.cs

## 5.5 Configuration (appsettings)

[json] "Pdm": { "BaseUrl": "https://pdm.internal.example.com", "ApiTokenSecretName": "pdm-api-token", "MetricsCacheSeconds": 5, "InventoryCacheSeconds": 60, "ReconcileIntervalMinutes": 10, "RequestTimeoutSeconds": 10 }

## 5.6 HTTP API Surface

| Method & route | Tier | Purpose |
| --- | --- | --- |
| GET /api/observability/vms/{vmId}/metrics | User / Admin | Live CPU, memory, disk I/O, network throughput for a single VM. User-tier: 403 if VM not in caller's workspaces. |
| GET /api/observability/workspaces/{wsId}/summary | User | One-row-per-VM health summary, workspace-scoped. |
| GET /api/observability/fleet | Admin | All clusters with aggregate health and quorum state. |
| GET /api/observability/clusters/{id}/nodes | Admin | Node list with per-node health. |
| GET /api/observability/nodes/{id}/metrics | Admin | Host-level CPU/memory/IO/network. |
| GET /api/observability/storage | Admin | Pool usage and health across the fleet. |
| GET /api/observability/events?take=100 | Admin | Recent PDM task and event log. |
| GET /api/observability/status | Public (auth'd) | Reports PDM reachability and cache freshness — drives the degraded-mode banner. |

## 5.7 Frontend Changes

MDC-web-dashboard

New: src/app/workspaces/[id]/vms/[vmid]/observability/page.tsx — single VM live panel.

New: src/components/observability/VmMetricsPanel.tsx, WorkspaceHealthGrid.tsx.

New: src/hooks/useObservability.ts (React Query + WebSocket upgrade for live values).

New: src/lib/api/observability.ts (createObservabilityClient(getAccessToken)).

Existing VM detail page gains an Observability tab alongside Console and Network.

MDC-admin-frontend

New: src/app/admin/observability/{page,fleet,clusters/[id],nodes/[id],storage,events}.tsx.

New: src/components/observability/FleetOverview.tsx, ClusterPanel.tsx, NodePanel.tsx, StoragePanel.tsx, EventTable.tsx, DegradedBanner.tsx.

## 5.8 Testing Strategy

Unit: PdmTelemetryCache single-flight behaviour; PdmResourceResolver mapping edge cases.

Integration: PdmClient against a recorded PDM API (WireMock.Net replay) — happy path, 401, 5xx, timeout.

Contract: ObservabilityController tier-rewrite tests — user claim without workspace → 403; user claim with workspace → filtered response.

Chaos: PDM unreachable for > cache TTL — verify degraded-mode banner and last-known values are returned.

Frontend: Playwright — VM observability tab renders, shows staleness timestamp, survives a simulated backend 503.

# 6. Integration B — MeshCentral Remote Connectivity

## 6.1 Topology & Session Flow

Figure 3 — MeshCentral deployment (left) and session mint/connect sequence (right).

## 6.2 Backend Folder Layout

[tree] MDC.Core/Services/Providers/MeshCentral/ ├── MeshCentralClient.cs // control WS wrapper (/control.ashx) ├── MeshCentralClientOptions.cs ├── MeshSessionBroker.cs // authZ + login-URL mint ├── MeshDeviceDirectory.cs // MDC VM ↔ Mesh NodeId ├── MeshEnrollmentHostedService.cs // BackgroundService └── Dto/ ├── MeshDevice.cs / MeshGroup.cs └── MeshSessionTicket.cs

## 6.3 Key Types (skeleton)

[csharp] public interface IMeshCentralClient : IAsyncDisposable { Task ConnectAsync(CancellationToken ct); Task<IReadOnlyList<MeshDevice>> ListDevicesAsync(CancellationToken ct); Task<MeshSessionTicket> MintLoginTicketAsync(string nodeId, TimeSpan ttl, CancellationToken ct); Task<MeshAgentStatus> GetAgentStatusAsync(string nodeId, CancellationToken ct); } public sealed class MeshSessionBroker { // Verifies the caller has permission to VM, then asks Mesh for a login ticket // and returns a signed URL. Never returns the raw control credential. public Task<Uri> CreateSessionUrlAsync(ClaimsPrincipal user, Guid virtualMachineEntryId, CancellationToken ct); }

## 6.4 EF Entity & Migration

[csharp] public sealed class MeshDeviceLink // MDC.Core/Models/Mesh { public Guid Id { get; set; } public Guid VirtualMachineEntryId { get; set; } public string MeshNodeId { get; set; } = default!; public string MeshGroupId { get; set; } = default!; public DateTime FirstSeenUtc { get; set; } public DateTime? LastOnlineUtc { get; set; } public string AgentVersion { get; set; } = ""; } // Unique index on MeshNodeId. FK to VirtualMachineEntry (nullable for orphaned devices). // Migration: AddMeshDeviceLink_20260420.cs

## 6.5 Configuration

[json] "MeshCentral": { "BaseUrl": "https://mesh.internal.example.com", "ControlWsPath": "/control.ashx", "ServiceUser": "mdc-service", "ServiceKeySecretName": "meshcentral-service-key", "LoginTicketTtlSeconds": 60, "EnrollmentGroupPrefix": "mdc-ws-" }

## 6.6 HTTP API Surface

| Method & route | Tier | Purpose |
| --- | --- | --- |
| POST /api/mesh/vms/{vmId}/session | User / Admin | Returns { url, expiresAt }. Backend has already verified VM access and minted a short-lived MeshCentral login URL. |
| GET /api/mesh/vms/{vmId}/status | User / Admin | { online, agentVersion, lastSeenUtc } — drives button enable/disable on the VM detail page. |
| POST /api/mesh/vms/{vmId}/enroll | Admin | Force an enrollment attempt; used for break-glass and for legacy VMs. |
| GET /api/mesh/devices | Admin | List of all Mesh-known devices with enrolment drift vs MDC inventory. |
| GET /api/mesh/sessions/audit?take=100 | Admin | Recent session audit records surfaced from MeshCentral. |

## 6.7 Agent Enrollment Strategy

New VMs: cloud-init user-data injects a one-shot installer that registers into the workspace's Mesh group. User-data template lives in MDC.Core/Services/Providers/MeshCentral/Templates/.

Templated VMs: optional preinstalled agent; first-boot re-registration to the correct group once MDC knows the workspace.

Legacy VMs: admin-triggered install via the existing VNC path — documented runbook, no automation initially.

## 6.8 Frontend Changes

MDC-web-dashboard

VM detail page now shows two equal buttons: Remote Connect (MeshCentral) and Console (VNC). Existing VNC path untouched.

New: src/components/mesh/RemoteConnectButton.tsx, RemoteSessionLauncher.tsx.

New: src/hooks/useRemoteSession.ts — calls POST /mesh/vms/{id}/session, handles the window.open or iframe launch.

MDC-admin-frontend

New: src/app/admin/mesh/{page,devices,groups,audit}.tsx.

New: src/components/mesh/DeviceHealthTable.tsx, EnrollmentDriftPanel.tsx, SessionAuditTable.tsx.

## 6.9 Testing Strategy

Unit: MeshSessionBroker — deny when VM not in user's workspaces, allow for admin, ticket TTL respected.

Integration: MeshCentralClient against a dev MeshCentral instance (docker-compose target under scripts/dev/meshcentral/).

End-to-end: Playwright test that clicks Remote Connect on a test VM, follows the redirect, asserts the Mesh web UI loads and the session cookie is present.

Negative: expired ticket replay — second redemption must 401.

# 7. Integration C — NetFlow (Tiered, Distributed)

## 7.1 Architecture

Figure 4 — NetFlow: central collector, per-site edge collectors, central federation.

## 7.2 Central Collector Folder Layout

[tree] MDC.Core/Services/Providers/NetFlow/ ├── NetFlowListenerService.cs // BackgroundService, UDP 2055 / 4739 ├── Parsers/ │ ├── NetFlowV5Parser.cs │ ├── NetFlowV9Parser.cs // + TemplateCache │ └── IpfixParser.cs ├── FlowEnrichmentService.cs // IP → VM / Workspace / isPhysical ├── FlowRecordSink.cs // batched EF Core writer ├── FlowAggregationService.cs // rollups ├── FlowQueryCoordinator.cs // federation fan-out ├── EdgeCollectorRegistry.cs // known edges + health ├── Options/ │ └── NetFlowOptions.cs └── Dto/ └── FlowRecord.cs / FlowQuery.cs / FlowPage.cs

## 7.3 Edge Collector Project Layout

[tree] MDC.EdgeCollector/ // new .NET project, deployable as a single-file publish ├── Program.cs // minimal host: listener + local store + query API ├── LocalFlowStore.cs // SQLite-backed ring store ├── EdgeQueryApi.cs // HTTPS endpoint the central coordinator calls ├── Authentication/ │ └── SharedSecretHandler.cs // rotated via MDCEndpoint channel └── appsettings.json // listen port, retention, parent URL, shared secret

## 7.4 Key Types (skeleton)

[csharp] public sealed record FlowRecord( DateTime TsUtc, string ExporterId, int ObservationPoint, // interface index on exporter IPAddress SrcIp, int SrcPort, IPAddress DstIp, int DstPort, byte Protocol, long Bytes, long Packets, Guid? VmId, // enriched Guid? WorkspaceId, // enriched bool IsPhysicalInterface); public interface IFlowQueryCoordinator { // Fans out to central store + relevant edges, merges, applies tier filter. Task<FlowPage> QueryAsync(FlowQuery q, ClaimsPrincipal caller, CancellationToken ct); } public interface IEdgeClient { Task<FlowPage> QueryAsync(FlowQuery q, CancellationToken ct); Task<EdgeHealth> PingAsync(CancellationToken ct); }

## 7.5 EF Entities (central)

[csharp] public sealed class FlowExporter // registry { public Guid Id { get; set; } public string DisplayName { get; set; } = default!; public string SourceIp { get; set; } = default!; public string HomeCollector { get; set; } = "central"; // or edge id public bool IsEnabled { get; set; } } public sealed class FlowRecordEntity // only for records landing centrally { public long Id { get; set; } public DateTime TsUtc { get; set; } public Guid ExporterId { get; set; } public int ObservationPoint { get; set; } public string SrcIp { get; set; } = default!; public int SrcPort { get; set; } public string DstIp { get; set; } = default!; public int DstPort { get; set; } public byte Protocol { get; set; } public long Bytes { get; set; } public long Packets { get; set; } public Guid? VmId { get; set; } public Guid? WorkspaceId { get; set; } public bool IsPhysicalInterface { get; set; } } // Indexes: (TsUtc DESC), (WorkspaceId, TsUtc DESC), (VmId, TsUtc DESC).

## 7.6 Tier Enforcement (central contract)

[csharp] // FlowsController.Query(...) var tier = _tierResolver.Resolve(User); // Admin ¦ WorkspaceMember var effective = query with { WorkspaceIds = tier.Kind == TierKind.Admin ? query.WorkspaceIds // unrestricted : tier.WorkspaceIds, // constrained IncludePhysical = tier.Kind == TierKind.Admin && query.IncludePhysical }; var page = await _coordinator.QueryAsync(effective, User, ct); // Defensive second filter inside QueryAsync before returning, // in case an edge returns out-of-scope records.

## 7.7 HTTP API Surface

| Method & route | Tier | Purpose |
| --- | --- | --- |
| GET /api/flows | User / Admin | Paginated flow records. Server rewrites WorkspaceIds to caller's memberships for user tier. |
| GET /api/flows/top-talkers?scope=workspace¦vm¦interface&window=5m | User / Admin | Top-N aggregate. |
| GET /api/flows/by-vm/{vmId} | User / Admin | Convenience filter; 403 if VM not in caller workspaces. |
| GET /api/flows/physical | Admin | Physical-interface records only. |
| GET /api/flow-exporters | Admin | Registry list with home collector + health. |
| POST /api/flow-exporters | Admin | Register a new exporter. |
| Edge (internal) POST /internal/edge/query | Service auth | Called by FlowQueryCoordinator against each edge collector. mTLS or rotated shared secret. |

## 7.8 Frontend Changes

MDC-web-dashboard (Workspace User)

New: src/app/workspaces/[id]/network/page.tsx (interface list for this workspace).

New: src/app/workspaces/[id]/network/[ifaceId]/page.tsx (per-interface drilldown).

New: src/components/network/InterfaceList.tsx, TopTalkersCard.tsx, FlowTable.tsx, ProtocolBreakdown.tsx.

New: src/lib/api/flows.ts and src/hooks/useFlows.ts.

MDC-admin-frontend (Administrator)

New: src/app/admin/netflow/{page,exporters,explorer,physical,vms/[id]}.tsx.

New: src/components/netflow/ExporterTable.tsx, FlowExplorer.tsx, PhysicalInterfacePanel.tsx, PerVmDrilldown.tsx.

## 7.9 Testing Strategy

Unit: each parser against a corpus of recorded datagrams (fixtures under tests/fixtures/netflow/).

Unit: FlowEnrichmentService — IP → VM mapping, IP in two workspaces, unmatched IP returns null ids.

Contract: tier rewriter — user tier cannot pass WorkspaceIds they do not belong to; IncludePhysical silently forced false.

Integration: central + one edge in docker-compose; assert federated query returns merged results with correct tier filtering.

Load: 1 k records/sec for 10 minutes into central store; verify query latency bounds.

# 8. Cross-Cutting Concerns

## 8.1 Auth & Claim Model

Admin tier: presence of the existing Administrator role claim (confirm exact claim name with Identity team before coding).

Workspace-member tier: workspaces claim (array of workspace IDs) derived from existing IAM. If absent, a backend call to IWorkspaceService resolves memberships and caches for the request lifetime.

A single TierResolver lives at MDC.Core/Services/Security/TierResolver.cs and is consumed by ObservabilityController, FlowsController, and MeshSessionBroker — one place, three call sites.

## 8.2 Configuration & Secrets

All three integrations add top-level sections to appsettings.json (Pdm, MeshCentral, NetFlow).

Every secret (PDM token, MeshCentral service key, edge shared secret) is resolved through the existing secret-store abstraction, never committed.

Edge collectors receive their shared secret through the existing MDCEndpoint registration channel; rotation is a background job.

## 8.3 Logging & Audit

Every session mint (MeshCentral) and every admin-tier query (NetFlow physical, ObservabilityController admin endpoints) writes an audit record via the existing IAuditLog sink.

PDM request/response sizes are logged at Debug; failures at Warning; circuit-breaker state transitions at Info.

## 8.4 Error Handling & Degraded Modes

PDM unreachable → ObservabilityController returns 200 with X-MDC-Degraded: pdm-unreachable header and last-known cached values; UI renders the degraded banner.

MeshCentral unreachable → POST /session returns 503 with a body pointing the UI to the VNC fallback.

Edge collector unreachable → FlowQueryCoordinator returns partial results with a collectorsMissing field enumerating which edges timed out; UI shows a warning badge.

# 9. Delivery Roadmap

Figure 5 — Phase dependency graph. Arrows indicate prerequisites.

| Phase | Work | Depends on | Exit criterion |
| --- | --- | --- | --- |
| P1 | PDM stand-up, PdmClient, resource resolver, observability thin slice for one cluster | — | `GET /api/observability/fleet` returns a real cluster from PDM |
| P2 | User observability panel in MDC-web-dashboard | P1 | Workspace user sees live metrics for their own VMs only |
| P3 | Admin observability section in MDC-admin-frontend | P1 | Admin can operate Proxmox estate from MDC without visiting PDM UI |
| P4 | MeshCentral server + trust broker thin slice | — | One enrolled VM reachable via Remote Connect button |
| P5 | User Remote Connect UI + cloud-init enrollment | P4 | Newly created VM auto-enrolls and is reachable from browser |
| P6 | NetFlow central collector + tier-aware API | P1 | One exporter's flows visible via /api/flows, correctly tagged |
| P7 | User NetFlow UI | P6 | Workspace user sees per-vNIC flow analysis, no cross-workspace leakage |
| P8 | Admin NetFlow UI | P6 | Admin can answer 'what is VM X talking to' and see physical uplinks |
| P9 | Edge collector + federation | P8 | At least one edge in production, queryable transparently |
| P10 | Admin MeshCentral UI | P5 | Admin lifecycle operations for Mesh inside MDC admin |
| P11 | Hardening and handover | P7, P9, P10 | Runbooks + training session delivered |

# 10. Local Development Setup

docker-compose profile `dev` brings up: PDM (where available) or a mock PDM container, a MeshCentral server, a NetFlow exporter simulator (e.g. nfgen), and a single edge collector. Files under scripts/dev/.

`dotnet run --project MDC.Api` picks up appsettings.Development.json with dev URLs and test secrets from user-secrets.

Frontends: pnpm dev as today. New env vars: NEXT_PUBLIC_OBSERVABILITY_ENABLED, NEXT_PUBLIC_MESH_ENABLED, NEXT_PUBLIC_NETFLOW_ENABLED (feature gates for progressive rollout).

Smoke script: scripts/dev/smoke.sh — hits each new endpoint with a dev Bearer token and asserts shape.

# 11. Definition of Done (per integration)

| Checkpoint | PDM Observability | MeshCentral | NetFlow |
| --- | --- | --- | --- |
| Backend provider + config | ✓ | ✓ | ✓ |
| EF migration committed and applied in CI | ✓ | ✓ | ✓ (central) |
| HTTP contracts covered by unit + contract tests | ✓ | ✓ | ✓ |
| Tier enforcement tests (user-scoped + admin-scoped) | ✓ | ✓ (authZ on session mint) | ✓ |
| Frontend routes behind feature flag | ✓ | ✓ | ✓ |
| End-to-end Playwright smoke | ✓ (VM panel loads) | ✓ (Remote Connect redirect lands on Mesh UI) | ✓ (user flow list filtered to own workspace) |
| Degraded-mode path documented and tested | ✓ (PDM down) | ✓ (Mesh down → VNC fallback) | ✓ (edge down → partial-result banner) |
| Operator runbook updated | ✓ | ✓ | ✓ |